SE 4485: Software Engineering Projects

Fall 2025

Project Management Plan

| Group Number | Group 1 |
| --- | --- |
| Project Title | County Level Air Quality Prediction Application |
| Sponsoring Company | Raytheon (Team A) |
| Sponsor(s) | Ryan Havens <Ryan.Havens@rtx.com>, Marc Perna <marc.perna@rtx.com>, Trey Williams <trey.williams@rtx.com>, Trevor Lang <trevor.a.lang@rtx.com> |
| Students | 1. Jay Chung <cwc130330@utdallas.edu> 2. Amelia Quinn <qcb220000> 3. Kevin Melo <ksm220005> 4. AJ Kimbrough <ank210005> 5. David Santos <des210001> 6. Andrew Enright <ame210008> |

ABSTRACT

This document defines project organization, lifecycle model, risk analysis, required resources, scheduled deliverables, professional guidelines, and configuration management for the County Level Air Quality Prediction (CLAP) Application.

# TABLE OF CONTENTS

- INTRODUCTION									3

- PROJECT ORGANIZATION							3

- LIFECYCLE MODEL USED							4

- RISK ANALYSIS									5

- SOFTWARE AND HARDWARE RESOURCE REQUIREMENTS		6

- DELIVERABLES AND SCHEDULE						6

- MONITORING, REPORTING, AND CONTROLLING MECHANISMS		7

- PROFESSIONAL STANDARDS							8

- EVIDENCE OF CONFIGURATION MANAGEMENT				8

- ENGINEERING STANDARDS AND MULTIPLE CONSTRAINTS		9

- ADDITIONAL REFERENCES						           10

# LIST OF FIGURES

Figure 3.1 – CLAP – Machine Learning Lifecycle Model				4

# LIST OF TABLES

Table 4.1 – CLAP – Risk Likelihood, Impact, & Mitigation				5

Table 6.1 – CLAP – Deliverables & Dependencies					6

Table 9.1 – CLAP – Configuration Management		 			8

Table 9.2 – CLAP – Difference Link							9

INTRODUCTION

This document presents the Project Management Plan (PMP) for the development of the County Level Air Quality Prediction (CLAP) Application. The purpose of this document is to outline how the system will be designed, developed, and deployed, while also defining the processes and responsibilities that will guide the project. The scope of this plan includes the organizational structure, lifecycle approach, risk management strategies, and resources necessary to complete the CLAP system.

The CLAP system is a predictive analytics application that forecasts future Air Quality Index (AQI) categories at the county level using historical AQI data. In addition to serving as a proof of concept, CLAP is intended to function as an educational tool for students and researchers interested in building similar applications. By leveraging publicly available EPA datasets, the system aims to provide location-specific insights that support air quality awareness and decision-making.

The remainder of this document is organized as follows: Project Organization, Lifecycle Model Used, Risk Analysis, Software and Hardware Resource Requirements, Deliverables and Schedule, Monitoring, Reporting, and Controlling Mechanisms, Professional Standards, and Evidence of Configuration Management.

PROJECT ORGANIZATION

Project Organization:

The CLAP project is structured into four major phases: data processing pipeline, model development, website development, and system integration & testing. The team consists of six members working collaboratively as a unified group during early development stages to maintain flexibility. Roles include team leadership, software developers, documentation architects, and CI/CD managers. Responsibilities include project management, ML model development, data pipeline development, backend development, frontend development, configuration management, testing & QA. Subgroups may be formed to meet stakeholder expectations.

Team Members and Roles:

- David Santos: Project lead, software & ML engineer; responsible for backend, frontend, system deployment project success.

- Kevin Melo: Software engineer; responsible for system design & model optimization.

- AJ Kimbrough: Software engineer; database admin, lead architect & data pipeline.

- Jay Chung: Team leader, software & ML engineer; responsible for email communications, timely documentation submissions, presentation slides, and model research.

- Amelia Quinn: Software & ML engineer; responsible for testing & QA, documentation quality, and CI/CD & configuration management.

- Andrew Enright: Software engineer; responsible for frontend (UI/UX).

# LIFECYCLE MODEL USED

The project follows an iterative lifecycle model, emphasizing repeated refinement of system behaviors expected to meet stakeholder expectations, through sponsor feedback and periodic validation. This approach addresses evolving requirements.

For the ML development, a machine-learning lifecycle consisting of iterative data analysis, data preprocessing, model training, model evaluation & deployment was applied to improve the model’s predictive performance.

Figure 3.1 – Machine Learning Life-cycle Model

# RISK ANALYSIS

Risk management focuses on factors that negatively influence timely delivery and model performance. The following factors should be considered in order to ensure completion of the CLAP system.

# Table 4.1 – Risk Likelihood, Impact, & Mitigation

| Risk: | Likelihood: | Impact: | Mitigation: | Rationale: |
| --- | --- | --- | --- | --- |
| Implementation Complexity | Less than 50% | More than 50% | TBD | If the project scope expands beyond requirements, then the project will become more complex. |
| AQI Data Inconsistency | Less than 50% | More than 50% | TBD | If historical AQI data is inconsistent or unreliable, then the model’s predictions will be less accurate. |
| Lack of Team Coordination | Less than 50% | Less than 50% | Weekly Meetings, weekly reports, communication with hosts, and clear task ownership | If the project team does not maintain communication and task ownership, then development may stall and errors increase. |

SOFTWARE AND HARDWARE RESOURCE REQUIREMENTS

Development uses a manageable technical environment intended for ease of testing and deployment.

Software resources include:

- Python 3.12 for model & backend development

- Pandas, NumPy, Chart.js, and Scikit-learn API for data handling and analysis

- Flask for running the backend development environment

- HTML5, JavaScript, React, and tailwind CSS for frontend development

- Node.js 22.21.0+ and Vite for running the frontend development environment

- CSV files and serialized model artifacts for data persistence

- GitHub for configuration management

Hardware resources include:

- Student Laptop: Used for development, testing, and deployment activities.

# DELIVERABLES AND SCHEDULE

The project’s timeline includes document deliverables and weekly status reports addressed to all stakeholders. Each delivery serves as a checkpoint in the development process, ensuring that progress is made in a structured and timely manner. Weekly status reports ensure accountability and alignment with project expectations.

# Table 2.2 – Deliverables & Dependencies

| Deliverable: | Due Date: | Allocation of Responsibility | Dependencies: | Estimated Time: |
| --- | --- | --- | --- | --- |
| Weekly Report | Every Friday | Team leader | N/A | 0.5 hour |
| Project Management Plan | 09/12/2025 | Entire Team | N/A | 3 hours |
| Requirements Documentation | 09/26/2025 | Entire Team | Depends on Project Management Plan | 5 hours |
| Architecture Documentation | 10/24/2025 | Entire Team | Depends on Requirements Documentation | 2 hours |
| Detailed Design Documentation | 11/07/2025 | Entire Team | Depends on Requirements & Architecture Documentation | 5 hours |
| Test Plan | 11/21/2025 | Entire Team | Depends on Requirements, Architecture, and Detailed Design Documentation | 6 hours |
| Final Project Presentation Slides | 12/02/2025 | Entire Team | Depends on Requirements, Architecture, Detailed Design, and Test Plan Documentation | 2 hours |
| Final Project Report (and document revisions) | 12/05/2025 | Entire Team | Depends on Requirements, Architecture, Detailed Design, and Test Plan Documentation | 8 hours |

# MONITORING, REPORTING, AND CONTROLLING MECHANISMS

Project monitoring will be achieved through a combination of weekly reports, sponsor communication, and version control practices. Weekly attendance reports will document participation in progress meetings, while weekly sponsor reports (e.g. Outlook emails) will ensure communication and alignment with project expectations. Weekly status reports will help the team meet important deadlines and maintain accountability.

- Weekly Attendance Reports must be produced based on team attendance of Weekly Progress Meetings with the sponsors, to be submitted every Friday of that week.

- GitHub is recommended for version control and configuration management.

- Weekly Status Reports are recommended for scheduling events and communicating the team’s progress as well as important deadlines.

# PROFESSIONAL STANDARDS

All team members are expected to uphold high professional standards throughout the project. These standards include maintaining academic integrity, demonstrating respect for one another, and ensuring an equal distribution of workload. Each member is responsible for the timely delivery of assigned tasks and is expected to contribute work of acceptable quality. Professionalism extends to behavior, such as meeting deadlines, actively participating in team activities, providing constructive feedback, and avoiding actions that could negatively impact the team’s progress.

EVIDENCE THE DOCUMENT HAS BEEN PLACED UNDER CONFIGURATION MANAGEMENT

The team has selected GitHub as the configuration tool for this project. The tables below provide evidence of configuration management by recording version history, authorship, and reviews of document changes. The ID column identifies each entry. The date of change column indicates when a modification was made to an existing file, and the version (before & after) columns include the associated Git commit hash for distinction. The author column refers to the author of the new version. The difference link column provides a URL to the GitHub comparison view between two consecutive commits. The format of the difference link is as follows:

“https://github.com/cchung7/rtx_team1/compare/<ver-before-hash>..<ver-after-hash>”.

Table 9.1 – Configuration Management

| ID: | Date of Change: | Version Before: | Version After: | Author: | Review -Change Summary: | Reviewers: |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 9/10/2025 | v0.1 (3cd1923) | v0.2 (3e9a96a) | Jay Chung (cwc130330) | Made corrections to all sections. | Amelia Quinn (qcb220000) |
| 2 | 9/10/2025 | v0.2 (3e9a96a) | v0.3 (356393c) | Jay Chung (cwc130330) | Made grammatical & syntactic corrections | Amelia Quinn (qcb220000), David Santos (des210001) |
| 3 | 9/11/2025 | v0.3 (356393c) | v0.4 (d3d317a) | Jay Chung (cwc130330) | Made revisions to Tables. Fixed spelling error (page 1). | All team members |
| 4 | 9/16/2025 | v0.4 (d3d317a) | v0.5 (e92db76) | Jay Chung (cwc130330) | Updated problem statement. Made revisions to all sections. | All team members |
| 5 | 12/05/2025 | v0.5 (e92db76) | v0.6 () | Jay Chung (cwc130330) | Made final revisions to all sections. | N/A |

Table 9.2 – Difference Link

| ID: | Difference Link: |
| --- | --- |
| 1 | https://github.com/cchung7/rtx_team1/compare/3cd1923..3e9a96a |
| 2 | https://github.com/cchung7/rtx_team1/compare/3e9a96a..356393c |
| 3 | https://github.com/cchung7/rtx_team1/compare/356393c..d3d317a |
| 4 | https://github.com/cchung7/rtx_team1/compare/d3d317a..e92db76 |
| 5 | https://github.com/cchung7/rtx_team1/compare/e92db76.. |

ENGINEERING STANDARDS AND MULTIPLE CONSTRAINTS

Engineering Standards:

- IEEE Std 1058-1998: Software Project Management Plans [pdf]

- PMBOK® Guide: Project Management Body of Knowledge [pdf]

- IEEE Std 12207: Software Life Cycle Processes [pdf]

- IEEE Std 15939: Measurement Process [pdf]

- ISO/IEC/IEEE Std 29148-2018: Systems and Software Engineering

§  Life Cycle Processes

§  Requirements Engineering [pdf]

Multiple Constraints:

- Project may utilize one data set as long as multiple fields are used to train the predictive analytics model.

ADDITIONAL REFERENCES

- Larson, E. and Gray, C., 2014. Project Management: The Managerial Process. McGraw Hill

- Humphrey, W.S. and Thomas, W.R., 2010. Reflections on Management: How to Manage Your Software Projects, Your Teams, Your Boss, and Yourself. Pearson Education

- Signh, A. (2022). Introduction to Machine Learning Lifecycle. [Figure]. In What is machine learning lifecycle?. NashTech. Retrieved from https://blog.nashtechglobal.com/introduction-to-machine-learning-lifecycle/

Appendix A.

The following provides a professional standards guideline for the teams. This guideline may be tailored.

Guideline:

On the first occurrence of unacceptable behavior, determine the circumstances involved, resolve the problem, and document the event in the meeting minutes.

On a second occurrence, notify the instructor of the problem. A meeting will be set up to evaluate the situation and resolve the problem.

On a third occurrence, again notify the instructor of the problem. A meeting will be set up to evaluate the situation and resolve the problem. At this point, the team will have the option of removing the team member. If removed, then the team member receives a pro-rated grade based on the number of weeks they have participated in the group.

Examples of unacceptable behavior may include not delivering on time, delivering poor quality work, missing team meetings, being unprepared for team meetings, disrespectful or rude behavior, etc. Reasons such as “too busy” or “I forgot”, or “my dog ate my design model” are unacceptable.

Valid reasons that must be considered include those listed for obtaining an incomplete standing in a course (illness, death in the family, travel for business or academic reasons, etc.)